# LKA Invoices

Future enhancements roadmap: everything discussed and not yet built
 Lingeshwar Kaparthi & Associates · Live app: lingeshwarca-invoice.netlify.app · Prepared 2 October 2026

How to read this. Items are grouped by area. Priority: Next do soon, Later when useful, Someday only if the firm needs it. Effort: S = about a day, M = a few days, L = a week or more. Cost: Free stays on the free Firebase Spark and Netlify plans, Small fee a yearly or per-use charge, Paid needs a paid plan or per-transaction fees.

## 1. At a glance: recommended order

| # | Enhancement | Why | Effort | Cost |
| --- | --- | --- | --- | --- |
| 1 | Restore tool | Turns a backup file into a working portal again, without a developer. | M | Free |
| 2 | Automatic weekly backup by email | Backups no longer depend on someone remembering. | M | Free |
| 3 | Recurring invoices | Monthly / quarterly retainer clients get their draft created automatically. | M | Free |
| 4 | Install as an app (PWA) + mobile navigation | Home-screen icon, quick to open, easier on phones. | S–M | Free |
| 5 | Faster Reports (monthly summaries) | Reports cost ~12 reads instead of thousands as data grows. | M | Free |
| 6 | Firebase App Check | Blocks scripted access to the database from outside the website. | S | Free |
| 7 | Usage meter | Shows how close the portal is to the free limits. | S | Free |
| 8 | Year archive | Keeps the database small for decades. | M | Free |

## 2. Data, backup and continuity

### 2.1 Restore tool Next Free

Today, Settings → Backup downloads a JSON file, but there is no way to load it back. The restore tool closes that gap and is the key to recovering from losing a Firebase project.

Who: owners only (ADMIN with Revenue permission). Runs through a Netlify function using the Admin SDK, or as a command-line script for a brand-new project.

Step 1, check: upload the backup file; the tool validates it (format version, firm settings, counters, clients, invoices, users) and shows a dry-run summary: "412 clients, 3,180 invoices, 4 users will be restored".

Step 2, choose: Restore into an empty project (disaster recovery) or Restore only missing records (never overwrites existing data).

Step 3, restore: writes in batches of 500, keeping the original IDs, invoice numbers and financial-year counters so numbering continues correctly. Progress bar; safe to resume if interrupted.

Users: user records are recreated as invites; staff sign in again with Google or set a new password. Roles and permissions are restored.

Audit: a RESTORE entry is written to the activity log.

Free-plan note: the free plan allows 20,000 writes a day. Restores larger than that continue automatically the next day.

### 2.2 Automatic weekly backup by email Next Free

A Netlify scheduled function runs every Sunday night (IST), reads all data with the Admin SDK and builds the same backup file as Settings → Backup, compressed (.json.gz).

Emails it to two owner addresses through a free email service (e.g. Brevo, 300 emails/day free). The SMTP key lives only in Netlify environment variables.

Owners choose the addresses and can turn it off in Settings → Backup; the page shows "Last automatic backup: Sunday 28 Sep, 11:00 pm ✓".

Cost: one read per record per week (e.g. 4,000 reads, well within 50,000/day).

If the file ever grows too large for an email attachment, it switches to a private Google Drive folder instead.

### 2.3 Other data items

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Faster Reports | Keep running monthly totals (billed, received, by client) updated when invoices are issued or paid. Reports then read ~12 summary records instead of every invoice. | Next | M |
| Year archive | Export a closed financial year to a file and, optionally, remove it from the database to stay well under the 1 GB free storage. | Later | M |
| Usage meter | Settings card estimating storage used and today's reads/writes against the free limits. | Later | S |
| Excel / Tally export | Invoice and payment export formatted for Tally or other accounting software. | Later | M |
| Download a client's data | One file with everything about a client, for privacy requests. | Someday | S |

### 2.4 Account continuity checklist (owner actions, no code)

Add a second Owner to the Firebase project (Project settings → Users and permissions).

Google account: recovery phone and email, 2-Step Verification, printed backup codes in the office safe.

Netlify and GitHub: second team member / collaborator, 2FA on, recovery codes saved.

Offline "break-glass" pack: latest backup, Netlify environment variable values, a code ZIP, backup codes.

Remove SETUP_CODE from Netlify after setup; rotate the Firebase admin key yearly.

## 3. Recurring invoices Next Free

Mark a client service as recurring: monthly accounting, quarterly GST filing, yearly audit/ITR.

Each template holds client, service lines, amount, frequency, day of month and an end date (optional).

On the due day the portal creates a draft (never issues automatically) and shows it in the notification bell and on Home: "4 recurring drafts ready to review".

One click to review and issue; the period is filled in, e.g. "Accounting services – October 2026".

Runs on a free Netlify scheduled function, or when an admin opens the portal.

## 4. Mobile experience

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Install as an app (PWA) | Home-screen icon with the firm logo, opens full-screen, loads quickly. No app store needed. | Next | S |
| Bottom navigation bar | On phones: Home · Invoices · + · Clients · More, instead of the top menu. | Next | S |
| Sticky action buttons | Save / Create / Issue fixed at the bottom of forms; larger tap targets. | Later | S |
| Swipe actions | Swipe right to mark paid, left to send a reminder. | Someday | M |

## 5. Security

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Firebase App Check | Only requests from the real website (verified by free reCAPTCHA) can reach the database. | Next | S |
| Login alerts | Email the owners when someone signs in from a new device. | Later | M |

## 6. Invoicing

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Part / advance payments | Record several payments against one invoice; balance due shown on the invoice and PDF. | Later | M |
| TDS summary | TDS deducted per client and per quarter, for Form 26AS reconciliation. | Later | S |
| Credit notes | The proper GST way to correct an issued invoice, with its own number series. | Later | M |
| Quotation / estimate | Separate "QTN" series that converts into an invoice in one click. | Later | M |
| Discount line | Optional discount on an invoice before tax. | Someday | S |
| Assessment year field | Dropdown for ITR work, e.g. "ITR filing, AY 2026-27". | Later | S |
| Remember last service | Pre-fill the last service and price used for a client. | Later | S |

## 7. Clients

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Compliance calendar | GST return and ITR due dates per client, with Home reminders such as "5 clients' GSTR-3B due in 3 days". | Later | M |
| Document checklist | Text checklist of documents received (PAN, Form 16, bank statements). No file uploads, to stay on the free plan. | Someday | S |
| Client avatars | Coloured initials next to client names in lists. | Someday | S |

## 8. PDF and branding

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Invoice designs | Choose Classic, Modern or Minimal in Settings. | Someday | M |
| Signature and seal | Signature image and company seal, plus date/time stamp. Stored in the database (small images), not Cloud Storage. | Later | S |
| Bilingual PDF | Headings in Telugu and English. | Someday | M |

## 9. Everyday use, engagement and help

| Enhancement | Description | Priority | Effort |
| --- | --- | --- | --- |
| Autosave drafts | Save while typing, with a "Saved ✓" tick. | Later | S |
| Undo | "Invoice deleted · Undo (5 s)" after delete, mark paid or cancel. | Later | M |
| Bulk select | Tick several invoices: download PDFs as a zip, mark paid, export. | Later | M |
| Live invoice preview | PDF preview beside the form on desktop, updating as you type. | Someday | M |
| Due-date calendar | Month view of invoice due dates, events and compliance deadlines. | Later | M |
| Browser notifications | Optional pop-ups for task reminders and overdue invoices while the portal is open. | Someday | S |
| Year-in-review | Each April: total billed, top clients, busiest month, average days to get paid. | Later | S |
| Collection streak | "Paid on time: 8 clients in a row". | Someday | S |
| Accent colour | Each user picks an accent colour besides light/dark theme. | Someday | S |
| Guided tour | 4–5 tooltips for first-time users. | Someday | S |
| Settings completeness meter | "Firm profile 80% complete: add UPI ID to show the QR code". | Later | S |

## 10. Communication

| Enhancement | Description | Priority | Cost |
| --- | --- | --- | --- |
| Send email from the portal | Email with the PDF attached directly, instead of opening the mail app. Uses Brevo (300/day free) via a Netlify function. | Later | Free |
| WhatsApp Business API | Automatic WhatsApp reminders without opening WhatsApp. | Someday | Per message |

## 11. Bigger future steps

| Enhancement | Description | Cost |
| --- | --- | --- |
| Custom domain | e.g. invoices.lingeshwarca.in. | ≈ ₹800–1,200 / year |
| Client portal | Clients sign in to view and pay invoices and download statements. | Free (L effort) |
| Online payments | Razorpay / Cashfree; invoice marked paid automatically. | Gateway fees |
| Multi-branch / multi-firm | Separate numbering and branding per office. | Free (L effort) |
| E-invoicing (IRN) & e-way bill | Only if required by GST turnover limits. | Depends on provider |

Ground rules for every enhancement: Firebase stays on the free Spark plan (no Cloud Functions, Cloud Storage or managed backups); secrets stay in Netlify environment variables; each batch is built locally, shown with screenshots, tested, and deployed only after approval.

## 12. Already built (for reference)

Payment reminders · receipts · client statements · Reports page · client tags, notes and CSV import · PAID/DRAFT watermarks and clickable UPI link · Home "Today" panel, charts, goal ring, weekly summary, activity feed, nudges, milestones · search palette (Ctrl+K) and shortcuts · notification bell · editable message templates · activity log · duplicate invoice · due-date presets · skeleton loaders, empty states, status colours, overdue badges, confetti · floating "+" on phones · inline help tips · three access levels (owner, admin without revenue, staff).